**Project Status Report I**

|  |
| --- |
| Date of Report Issue/Prepared: February 8, 2018 |

Report Prepared By: Faheem Choudhury, Haitham AhmedKhalil, Keung Neung Lee, Karthik Prasad

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | Share Shake Rental Web App | |
| T17 | |
| Start Date: **Jan 29, 2018** | End Date: **Feb 8, 2018** |
| Yellow (Warning) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| So far in the project we have completed 3 steps in the system development life cycle. We concluded the preliminary investigation, systems analysis and system design. We completed a wireframe diagram that shows the basics of our web application. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Wireframe Diagram | Find web hosting server and domain |
| High level requirements and project vision | **Create web application Database** |
| Requirement Analysis & Design document | **Code Presentation/Interaction layout** |

Upcoming Objectives

|  |  |  |  |
| --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |
| Activity/Task | Assigned To | | Date/Duration |
| Begin HTML and Javascript for home page, sign up, login page, edit account page, home page after login page, view profile page | Faheem  Karthik | | 4 Weeks |
| Create relational database table for user information | Haitham  Kyung | | 3 Weeks |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Normalize relational database for web application | | Haitham  Kyung | February 21, 2018 |
| Basic user interface, submission functionality, flow of controls and page links completed | | Faheem  Karthik | February 21, 2018 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Becoming confident in jQuery/AJAX/JSON, focusing on asynchronous communication of data | Each group member will use online resources to further increase our knowledge in the subject | March 7, 2018 |
| Karthik in a different section for the lab | Karthik is available to meet the rest of the group in the other lab section | February 7, 2018 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Learning how to create a new URL for each posting automatically | Med | Hi | Use online resources to find solution |
| Possibility of a time constraint to add all the desired features in the web application | Med | Hi | Make deadlines stricter. Assign tasks so everything will be done with enough extra time to debug. |

**NOTE: Attach additional sheets if insufficient space available**